**MINISTRY OF EDUCATION AND TRAINING**

**FPT UNIVERSITY**

Capstone Project Document

**Green Bus Ticket System**

|  |  |
| --- | --- |
| **Group 1** | |
| **Group members** | Đỗ Ngọc Hoàng – SE61246  Trần Quang Trường – SE61129  Đoàn Minh Đức – SE61486 |
| **Supervisor** | Kiều Trọng Khánh |
| **Ext. Supervisor** | N/A |
| **Capstone Project code** | GBTS |

- Ho Chi Minh city, September 5th 2016 -

Table of Contents

[List of Tables 5](#_Toc463114922)

[List of Figures 6](#_Toc463114923)

[Definitions, Acronyms, and Abbreviations 7](#_Toc463114924)

[A. Report No. 1 Introduction 8](#_Toc463114925)

[1. Project Information 8](#_Toc463114926)

[2. Introduction 8](#_Toc463114927)

[3. Current Situation 8](#_Toc463114928)

[4. Problem Definition 8](#_Toc463114929)

[5. Proposed Solution 9](#_Toc463114930)

[5.1 Feature functions 9](#_Toc463114931)

[5.2 Advantages and disadvantages 9](#_Toc463114932)

[6. Functional Requirements 10](#_Toc463114933)

[7. Role and Responsibility 10](#_Toc463114934)

[B. Report No.2 Software Project Management Plan 12](#_Toc463114935)

[1. Problem Definition 12](#_Toc463114936)

[1.1. Name of this Capstone Project 12](#_Toc463114937)

[1.2. Problem Abstract 12](#_Toc463114938)

[1.3. Project Overview 12](#_Toc463114939)

[2. Project organization 15](#_Toc463114940)

[2.1. Software Process Model 15](#_Toc463114943)

[2.2. Roles and responsibilities 16](#_Toc463114944)

[2.3. Tools and Techniques 16](#_Toc463114945)

[3. Project Management Plan 18](#_Toc463114946)

[3.1. Software development life cycle 18](#_Toc463114948)

[3.2. Phase Detail 20](#_Toc463114949)

[3.3. All Meeting Minutes 22](#_Toc463114950)

[4. Coding Convention 22](#_Toc463114951)

[C. Report No. 3 Software Requirement Specification 23](#_Toc463114954)

[1. User Requirement Specification 23](#_Toc463114955)

[1.1. Unauthorized User Requirement 23](#_Toc463114956)

[1.2. Authorized User Requirement 23](#_Toc463114957)

[1.3. Passenger Requirement 23](#_Toc463114958)

[1.4. Staff Requirement 23](#_Toc463114959)

[1.5. Manager Requirement 23](#_Toc463114960)

[1.6. Admin Requirement 23](#_Toc463114961)

[1.7. Emulator Requirement 23](#_Toc463114962)

[1.8. Auto Handler Requirement 24](#_Toc463114963)

[2. System Requirement Specification 24](#_Toc463114964)

[2.1. External Interface Requirement 24](#_Toc463114966)

[2.2. System Overview Use Case 25](#_Toc463114967)

[2.3. List of Use Case 26](#_Toc463114968)

[3. Software System Attribute 85](#_Toc463114969)

[3.1. Usability 85](#_Toc463114971)

[3.2. Reliability 85](#_Toc463114972)

[3.3. Availability 85](#_Toc463114973)

[3.4. Security 85](#_Toc463114974)

[3.5. Maintenanability 85](#_Toc463114975)

[3.6. Portability 85](#_Toc463114976)

[3.7. Performance 85](#_Toc463114977)

[4. Conceptual Diagram 85](#_Toc463114978)

## List of Tables

[Table 1 : Roles and Responsibilities 11](#_Toc463114980)

[Table 2 : Hardware Requirement for Server 14](#_Toc463114981)

[Table 3 : Hardware Requirement for Mobile 14](#_Toc463114982)

[Table 4 : Software requirements 15](#_Toc463114983)

[Table 5 : Roles and responsibilities 16](#_Toc463114984)

[Table 6: Tools List 17](#_Toc463114985)

[Table 7: Technique List 17](#_Toc463114986)

[Table 8: Software Development Life Cycle Detail 19](#_Toc463114987)

[Table 9: Phase 1: Infrastructure 20](#_Toc463114988)

[Table 10: Phase 2: System & Web app 21](#_Toc463114989)

[Table 11: Phase 3: Web service 21](#_Toc463114990)

[Table 12: Phase 4: Mobile app 22](#_Toc463114991)

[Table 13: <Unauthorized User> Login 28](#_Toc463114992)

[Table 14: <Unauthorized User> Activate account 29](#_Toc463114993)

[Table 15: < Authorized User> Overview use case 31](#_Toc463114994)

[Table 16: < Authorized User> Log out 32](#_Toc463114995)

[Table 17: < Passenger> Get NFC card 35](#_Toc463114996)

[Table 18: < Passenger> Add credit 37](#_Toc463114997)

[Table 19: < Passenger> Edit card name 38](#_Toc463114998)

[Table 20: < Passenger> Get outcome report 41](#_Toc463114999)

[Table 21: < Passenger> Find bus 42](#_Toc463115000)

[Table 22: < Passenger> Get route 44](#_Toc463115001)

[Table 23: < Staff > Add card 46](#_Toc463115002)

[Table 24: < Staff > Activate/Deactivate card 48](#_Toc463115003)

[Table 25: < Staff > Search passenger 49](#_Toc463115004)

[Table 26: < Staff > Edit passenger 52](#_Toc463115005)

[Table 27: < Manager > Add ticket type 54](#_Toc463115006)

[Table 28: < Manager > Edit ticket type 57](#_Toc463115007)

[Table 29: < Manager > Delete ticket type 58](#_Toc463115008)

[Table 30: < Manager > Add credit plan 60](#_Toc463115009)

[Table 31: < Manager > Edit credit plan 62](#_Toc463115010)

[Table 32: < Manager > Delete credit plan 64](#_Toc463115011)

[Table 33: < Manager > Get income report 66](#_Toc463115012)

[Table 34: < Manager > Create promotion 68](#_Toc463115013)

[Table 35: < Admin> Search account 69](#_Toc463115014)

[Table 36: < Admin> Add account 72](#_Toc463115015)

[Table 37: < Admin> Edit account 73](#_Toc463115016)

[Table 38: < Admin> Delete account 75](#_Toc463115017)

[Table 39: < Auto Handler > Parse bus route 77](#_Toc463115018)

[Table 40: < Auto Handler > Suggest promotion 79](#_Toc463115019)

[Table 41: < Auto Handler > Send notification 81](#_Toc463115020)

[Table 42: < Emulator > Write card 83](#_Toc463115021)

[Table 43: < Emulator > Verify ticket 84](#_Toc463115022)

[Table 44: Conceptual Diagram Data Dictionary 87](#_Toc463115023)

## List of Figures

[Figure 1 : Scrum model 16](#_Toc463115069)

[Figure 2 : <Use case> Web application overview 25](#_Toc463115070)

[Figure 3 : <Use case> Mobile application overview 26](#_Toc463115071)

[Figure 4: <Unauthorized User> Overview use case 26](#_Toc463115072)

[Figure 5: <Unauthorized User> Login 26](#_Toc463115073)

[Figure 6: <Unauthorized User> Activate account 28](#_Toc463115074)

[Figure 7: < Authorized User> Overview use case 29](#_Toc463115075)

[Figure 8: < Authorized User> Overview use case 30](#_Toc463115076)

[Figure 9: < Authorized User> Log out 31](#_Toc463115077)

[Figure 10: < Passenger> Overview use case 33](#_Toc463115078)

[Figure 11: < Passenger> Get NFC card 33](#_Toc463115079)

[Figure 12: < Passenger> Add credit 35](#_Toc463115080)

[Figure 13: < Passenger> Edit card name 37](#_Toc463115081)

[Figure 14: < Passenger> Get outcome report 39](#_Toc463115082)

[Figure 15: < Passenger> Find bus 41](#_Toc463115083)

[Figure 16: < Passenger> Get route 43](#_Toc463115084)

[Figure 17: < Staff > Overview use case 44](#_Toc463115085)

[Figure 18: < Staff > Add card 45](#_Toc463115086)

[Figure 19: < Staff > Activate/Deactivate card 47](#_Toc463115087)

[Figure 20: < Staff > Search passenger 48](#_Toc463115088)

[Figure 21: < Staff > Edit passenger 50](#_Toc463115089)

[Figure 22: < Manager > Overview use case 52](#_Toc463115090)

[Figure 23: < Manager > Add ticket type 52](#_Toc463115091)

[Figure 24: < Manager > Edit ticket type 55](#_Toc463115092)

[Figure 25: < Manager > Delete ticket type 57](#_Toc463115093)

[Figure 26: < Manager > Add credit plan 58](#_Toc463115094)

[Figure 27: < Manager > Edit credit plan 60](#_Toc463115095)

[Figure 28: < Manager > Delete credit plan 62](#_Toc463115096)

[Figure 29: < Manager > Get income report 64](#_Toc463115097)

[Figure 30: < Manager > Create promotion 66](#_Toc463115098)

[Figure 31: < Admin> Overview use case 68](#_Toc463115099)

[Figure 32: < Admin> Search account 68](#_Toc463115100)

[Figure 33: < Admin> Add account 70](#_Toc463115101)

[Figure 34: < Admin> Edit account 72](#_Toc463115102)

[Figure 35: < Admin> Delete account 74](#_Toc463115103)

[Figure 36: < Auto Handler > Overview use case 76](#_Toc463115104)

[Figure 37: < Auto Handler > Parse bus route 76](#_Toc463115105)

[Figure 38: < Auto Handler > Suggest promotion 78](#_Toc463115106)

[Figure 39: < Auto Handler > Send notification 80](#_Toc463115107)

[Figure 40: < Emulator > Overview use case 81](#_Toc463115108)

[Figure 41: < Emulator > Write card 82](#_Toc463115109)

[Figure 42: < Emulator > Verify ticket 83](#_Toc463115110)

[Figure 43: Conceptual Diagram 86](#_Toc463115111)

# Definitions, Acronyms, and Abbreviations

|  |  |
| --- | --- |
| **Name** | **Definition** |
| GBTS | Green Bus Ticket System |
| NFC | Near Field Communication |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

# Report No. 1 Introduction

## Project Information

* Project name: **Green Bus Ticket System**
* Abbreviation: **GBTS**
* Product Type: **Web app & Mobile app**
* Start Date: **September 5th 2016**
* End Date: **December 2016**

## Introduction

Nowadays, bus is the most popular public transportation, buses are very safe, time efficient and cheap. In Vietnam, many people daily travel in these local buses from their house to their offices, schools and other places. For traveling by bus, people have to buy a paper bus ticket on a bus. The bus sometimes is crowded, buying ticket is not comfortable and inefficient. Moreover, the ticket is thrown anywhere after had used. The cost is spent very large and the ticket is created to garbage that cause wasting of wood resource. Based on researches and analysis, we proposed a solution for bus managers, passengers in Vietnam.

We build a system, which help bus managers, passengers to solve their current problems. In the process of analysis, we believe that NFC technology is suitable to resolve the problem by using NFC card to save passenger’s account information, so these NFC cards will be electronic bus tickets. NFC cards are cheap, small, convenient to bring with and easy to perform checking or validating. NFC cards are very durable, no-battery required and easy to rewrite information which is suitable to resuse. Beside of that, we also provide a system to help passengers manage their account, NFC cards and find buses based on their starting point and destination. Moreover, this system can help bus company manage their buses and tickets for income report.

## Current Situation

* For using bus, the passengers have to buy a paper bus ticket on a bus and pay cash for the driver assistant.
* Some buses route has already provided the buy ticket machine but the driver must take a cash, then must pay cash in return.

## Problem Definition

Research the current buying bus ticket process, we found that the traditional process has many advantages and disavantages below:

* Advantages:
  + Easy for anyone to use the bus, they need to bring cash along and pay for the paper ticket.
  + No technical skills needed.
  + No need to bring NFC card along.
* Disadvantages:
  + Buying a paper bus ticket on a bus which sometimes is crowded is not comfortable and inefficient.
  + The ticket is thrown anywhere after had used is wasting of money and wood resource.
  + The ticket sets (monthy or annually) are easily being lost or fray. Besides, the driver assistance has not good behavior with those passengers.
  + Some buses route has already provided the buy ticket machine but the driver must take cash, then pay cash in return. It is not comfortable and inefficient both passenger and driver.

## Proposed Solution

Our solution is a new system, which will cover the whole bus ticket buy and sell process combine with NFC technology for buying bus ticket easy and efficient. In addition, our solution is also help passengers find buses route.

GBTS includes a web app and a mobile app, with the following features.

### Feature functions

* + Using NFC technology for storing passenger’s account information. The passengers can buy NFC card from bus companies or via online obly one time for using many times. The passengers use this NFC card as an electronic ticket each time they use bus.
  + There is an emulator on each bus which directly communicates with NFC card to access passenger account information. The emulator then sends information to the system to process. Next, the system checks, minus credit on related account and notify tiket details to passenger’s mobile phone (if they have already installed mobile application).
  + With web application, passengers can manage their account and outcome report. In the other hand, bus managers can manage their buses, tickets, passengers and income report. They can also notify or suggest the promotion campaign to passengers.
  + With mobile application, passengers can receive ticket details or promotion notification, manage their account and outcome report. The mobile application can also help them to find buses route.
  + In the other hand, bus companies also issue anonymous NFC cards with fixed balance. Passengers who forget their card can buy these anonymous cards for temporary using.

### Advantages and disadvantages

* Advantages:
  + - NFC card is cheaper and very durable, no-battery requied, small and easy to bring with.
    - The system can replace the traditional way which always need paper bus tickets. We try to reduce garbages and save wood resource.
    - The system provides a new way to accost passengers with promotion or advertisement.
    - Standardize the process and make them available to more and more transportation services.
  + Disadvantages:
    - Each passenger must have at least one primary NFC card to use the system and up to three additional NFC cards.
    - Cost of buying each bus an emulator in order to communicate with NFC card.

## Functional Requirements

Passenger component:

* + Activate for a new account.
  + Get NFC cards.
  + Add credit to card.
  + Edit card name
  + Get outcome report.
  + Find bus.

Staff component:

* + Search for passenger.
  + Edit passengers.
  + Manage NFC cards.

Manager component:

* + Manage ticket type.
  + Manage credit plan.
  + Get income report.
  + Create promotions.

Admin component:

* + Manage all accounts.

Emulator component:

* + Read & write NFC card.
  + Verify card.

Auto Handler component:

* + Suggest promotions
  + Send notification
  + Parse bus route

## Role and Responsibility

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Full Name** | **Role** | **Position** | **Contact** |
| 1 | Kiều Trọng Khánh | Project Manager | Supervisor | [khanhkt@fpt.edu.vn](mailto:khanhkt@fpt.edu.vn) |
| 2 | Đỗ Ngọc Hoàng | Developer | Leader | [hoangdnse61246@fpt.edu.vn](mailto:hoangdnse61246@fpt.edu.vn) |
| 3 | Trần Quang Trường | Developer | Member | truongtqse61129@fpt.edu.vn |
| 4 | Đoàn Minh Đức | Developer | Member | ducdmse61486@fpt.edu.vn |

Table 1 : Roles and Responsibilities

# Report No.2 Software Project Management Plan

## Problem Definition

### Name of this Capstone Project

* **Official name**: Green Bus Ticket System
* **Vietnamese name**: Hệ thống bán vé xe buýt tiện lợi
* **Abbreviation**: GBTS

### Problem Abstract

For the goal of improving current bus system, especially the buying ticket process. We provide the solution for both passengers in buying, using bus ticket and the bus managers in managing efficiently. But there are many kinds of passengers may use our system, some of them don’t have any information technology skills like the old people. So we have to find the best convenient way to make our system simplest and easy to use for anyone.

Our system use NFC technology, this technology is quite new, so we may need times to research and integrate NFC to our system. Currently, only Android and Window Phone are supporting NFC technology, so we need knowledges on these operating systems for implementation.

### Project Overview

#### Current Situation

Below are the problems encountered in this project:

* **NFC security**: working with NFC, there are some problems may happen, any device support NFC like smartphone can read and write to this, so it can be counterfeited, attacked during data transmission caused data loss, data, corruption.
* **Emulator’s problem:** using emulator on bus in order to validate and process NFC cards is sometime not work or damaged.
* **Passengers’s habitat**: passengers are used to buying paper ticket with cash, so deploy the system in real life may take long time.
* **Account information secutiry**: the system allow passenger to buy ticket credits, this function may becom tatget for hacking and cheating.

#### The Proposed System

* After doing many researches on technology for saving information, we choose NFC technology as this technology is very capable of resolve the current situations in selling bus tikets. The basic idea is to use a NFC tag that each NFC card contain a unique card ID as a ticket that can be reused instead of using paper.
* In task assignment, we assign to member using vertical model to make sure if any member in this problem cannot continue to work in our team there will be the least harmful to the project processes.
* Our system includes three subsystems:
  + An online web application for passengers, bus managers and administrator.
  + A mobile application for passengers.
  + A mobile application for emulator.

##### ***Web Application***

Web application consists of three main parts:

* For passengers:
  + Activate for a new account.
  + Get NFC cards.
  + Add credit to card.
  + Edit card name
  + Get outcome report.
  + Find bus.
* For staff:
  + Search for passenger.
  + Edit passengers.
  + Manage NFC cards.
* For manager:
  + Manage ticket type.
  + Manage credit plan.
  + Get income report.
  + Create promotions.
* For administrator:
  + Manage all accounts.

Besides, website application also provides an API interface for two mobile applications to retrieve, update data from mobile applications.

##### ***Mobile Application***

There will be 2 applications which will be used by passengers and emulator. The mobile applications included functions as below:

* For passengers:
  + Activate for a new account.
  + Get NFC cards.
  + Add credit to card.
  + Edit card name
  + Get outcome report.
  + Find bus.
* For emulator:
  + Read & write NFC card.
  + Verify card.

#### Boundaries of the System

* The system is mostly built based on real processes of bus ticket in Ho Chi Minh City. Our main target is improving the current process and makes it more convenient and efficient in Ho Chi Minh City.
* Any bus system which deployed this system must set up devices to operate, includes:
  + Emulator can read a NFC Card, with internet connection.
  + NFC cards with account information.
* The completed product includes:
  + Website application
  + Android mobile application for passengers and for emulator.

#### Future Plans

With further research and development, the system can apply the following features:

* Bus companies can place many emulators at bus stop with an assistant for helping the passengers recharge their NFC card credit without using mobile app or website. It is suitable for any passenger who lack of knowledge in information technology.
* Allow passengers add credit to their account. The system will minus credit on their account automatically while buying ticket in case of their cards is out of credit.

#### Development Environment

##### ***Hardware requirements***

* **For web application server**

|  |  |  |
| --- | --- | --- |
| Windows | Minimum Requirements | Recommended |
| Internet Connection | Cable, Wi-Fi (4 Mbps) | Cable, Wi-Fi (8 Mbps) |
| Operating System | Window Server 2008 R2 | Window Server 2012 R2 |
| Computer Processor | Intel® Xeon ® 1.4GHz | Intel® Xeon ® Quad Core |
| Computer Memory | 2GB of RAM | 4GB of RAM or more |

Table 2 : Hardware Requirement for Server

* **For Mobile**

|  |  |  |
| --- | --- | --- |
| Android | Minimum | Recommended |
| Internet Connection | Wi-Fi or 3G (1 Mbps) | Wi-Fi or 3G (8 Mbps) |
| Operating System | Android 4.4.2 | Android 6.0.0 |
| Mobile Processor | Cortex-A7 Dual-Core 1.3GHz | Cortex-A7 Dual-Core 1.3GHz |
| Mobile Memory | 1GB of RAM | 2GB of RAM or more |

Table 3 : Hardware Requirement for Mobile

##### ***Software requirements***

|  |  |  |
| --- | --- | --- |
| Software | Name / Version | Description |
| Operating system | Window Server 2012 R2 | Operating system and platform for development |
| Environment | .NET Framework 4.5 | Specification for developing web application |
| IDE | Visual Studio 2015, Android Studio v2.1 | Used for implement website and Android Mobile App. |
| Design Model tool | StartUML v2.5.1 | Used for creating modal and diagrams. |
| DBMS | Microsoft SQL Server 2014 | Used to create & manage the database for system |
| Document storage | Github | Used for storing document |
| Store and manage source code | Github & SourceTree | Used to store all source code |

Table 4 : Software requirements

## Project organization



### Software Process Model

The project is developed under scrum model. Scrum model is capable with current situation in our team. We choose this model because the following reasons:

* The bus ticket problem not fully defined and the bus business in company cannot be fully understood. The users of our system are vary, so we may have many changes during development process to adapt the requirements.
* This project use NFC technology, which is a new technology that may need many times to research and implement.
* Scrum adopts an empirical approach, accepting that the problem is not fully understood or defined, focusing instead on maximizing the team's ability to deliver quickly, to respond to emerging requirements and to adapt to evolving technologies and changes in market conditions.



Figure 1 : Scrum model

Reference: <http://skytechnovation.com/scrum-development-model/>

### Roles and responsibilities

|  |  |  |  |
| --- | --- | --- | --- |
| No | Full name | Role in Group | Responsibilities |
| 1 | Kiều Trọng Khánh | Supervisor, Project Manager | * Specify user requirements * Control the development process * Give out technique and business analysis support |
| 2 | Đỗ Ngọc Hoàng | Team leader, B.A, Developer, Tester | * Managing process * Designing database * Clarifying requirements * Prepare documents * GUI design * Create test plan * Coding * Testing |
| 3 | Trần Quang Trường | Team member,  B.A, Developer,  Tester | * Designing database * Clarifying requirements * Prepare documents * GUI design * Create test plan * Coding * Test |
| 4 | Đoàn Minh Đức | Team member,  B.A, Developer,  Tester | * Designing database * Clarifying requirements * Prepare documents * Create test plan * Coding * Test |

Table 5 : Roles and responsibilities

### Tools and Techniques

|  |  |
| --- | --- |
| Tool | Name / version |
| Web server | IIS |
| Development tool | Visual Studio, Android Studio |
| DBMS | SQL Server 2014 |
| Source control | Github & SourceTree |
| Modeling tool | StarUML v5.0.1 |
| Document tool | Microsoft Word 2010 |

Table 6: Tools List

|  |  |
| --- | --- |
| Technique | Name / version |
| Frontend | HTML5, CSS, JavaScript, jQuery |
| Backend | ASP.Net, Android, NFC |

Table 7: Technique List

## Project Management Plan



### Software development life cycle

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Phase | Description | Deliverables | Resource needed | Dependencies and Constrains | Risks |
| Infrastructure | - Identify and clarify overall requirements.  - Determine the system architecture.  - Build infrastructure for the project. | - Database design.  - System main structure. | 20 man-days |  | - Unclear project scope.  - Lack of member share of understand. |
| System  &  Web app | - Identify software and hardware requirements.  - Implements all web app modules.  - Design the web UI  - Build the web app | - Complete web app for all roles of the system. | 60 man-days | - Depends on “Infrastructure” | - Unclear project scope.  - Lack of experience. |
| Web services | - Identify requirements for mobile app.  - Build required API for mobile app. | - API for mobile app. | 20 man-days | - Depends on “Web app & System” | - Lack of experience. |
| Mobile apps | - Design the mobile UI  - Build mobile apps for end users and emulator. | - Complete Android Apps | 20 man-days | - Depends on “Web services” | - Lack of experience.  - Lack of NFC knowledge |

Table 8: Software Development Life Cycle Detail

### Phase Detail

#### Phase 1: Infrastructure

|  |  |  |
| --- | --- | --- |
| Task | Description | Author |
| 1. Assessment | - Determine requirements.  - Create product backlog. | * HoangDN * DucDM * TruongTQ |
| 2. Selection | - Determine system architecture: ASP .NET MVC.  - Determine software design pattern: Repository & Service.  - Determind all core functions. | * HoangDN * DucDM * TruongTQ |
| 3. Development | - Create the main structure of project. | * HoangDN * DucDM * TruongTQ |
| 4. Review | - Review all completed works and presentation.  - Create sprint backlog. | * HoangDN * DucDM * TruongTQ |

Table 9: Phase 1: Infrastructure

#### Phase 2: System & Web app

|  |  |  |
| --- | --- | --- |
| Task | Description | Author |
| 1. Assessment | - Determine requirements for System and Web app.  - Update product backlog. | * HoangDN * DucDM * TruongTQ |
| 2. Selection | - Determind all functions according to requirements of System and Web app. | * HoangDN * DucDM * TruongTQ |
| 3. Development | - Design and build prototype for web UI  - Create conceptual diagram  - Design class diagram  - Design database  - Implement the entire web UI: layouts, detail pages, etc.  - Implement all the functions in controllers.  - Build needed utility classes | * HoangDN * DucDM * TruongTQ |
| 4. Review | - Review all completed works and presentation.  - Create sprint backlog. | * HoangDN * DucDM * TruongTQ |

Table 10: Phase 2: System & Web app

#### Phase 3: Web service

|  |  |  |
| --- | --- | --- |
| Task | Description | Author |
| 1. Assessment | - Determine requirements for Web service.  - Update product backlog. | * HoangDN * DucDM * TruongTQ |
| 2. Selection | - Determind all functions according to requirements of Web service. | * HoangDN * DucDM * TruongTQ |
| 3. Development | - Create API for mobile app based on functions on the web app. | * HoangDN * DucDM * TruongTQ |
| 4. Review | - Review all completed works and presentation.  - Create sprint backlog. | * HoangDN * DucDM * TruongTQ |

Table 11: Phase 3: Web service

#### Phase 4: Mobile app

|  |  |  |
| --- | --- | --- |
| Task | Description | Author |
| 1. Assessment | - Determine requirements for System and Mobile app.  - Update product backlog. | * HoangDN * DucDM * TruongTQ |
| 2. Selection | - Determind all functions according to requirements of Mobile app. | * HoangDN * DucDM * TruongTQ |
| 3. Development | - Implement all the functions based on the designed UI and the provided API. | * HoangDN * DucDM * TruongTQ |
| 4. Review | - Review all completed works and presentation.  - Create sprint backlog. | * HoangDN * DucDM * TruongTQ |

Table 12: Phase 4: Mobile app

### All Meeting Minutes

Meeting minutes are contained in folder “Meeting minutes” in the attached CD.

## Coding Convention

**C#:** Using to develop website and web service.

Summary:

* Naming Convention:
  + For variable’s name, use camel case. Eg: minValue, maxValue…
  + For function name, class name, use Pascal case. Eg: AddIncome, AddExpense…
* Layout Convention:
  + Indent continuation one tab stop (four spaces).
  + Add at least one blank line between method definitions and property definitions.
  + Use parentheses to make clauses in an expression apparent.

**Android:** Using to develop mobile application

Summary:

* Naming Convention:
  + For variable’s name, use camel case. Eg: minValue, maxValue…
  + For function name, class name, use Pascal case. Eg: AddIncome, AddExpense…
  + For resource file names are written in lowercase\_underscore. Eg: my\_name
  + Declarations Convention:
    - One declaration per line is recommended.
  + Using C# Code Convention from:
    - <https://msdn.microsoft.com/en-us/library/ff926074.aspx>
  + Using Android Code Convention from
    - <https://source.android.com/source/code-style.html>



# Report No. 3 Software Requirement Specification

## User Requirement Specification

### Unauthorized User Requirement

Unauthorized is user does not login to this system. Unauthorized only has two functions.

* Activate new account.
* Login.

### Authorized User Requirement

Authorized User is user who has logged into system. Authorized User only has two functions.

* Edit profile.
* Logout.

### Passenger Requirement

Passenger can use some following functions:

* + Get NFC cards
* Add credit to card
* Edit card name
* Get outcome report
* Find bus

### Staff Requirement

Staff is the user who interacts directly to passengers, they can use some following functions:

* Search for passenger
* Edit passengers
* Manage NFC cards

### Manager Requirement

Manager is the Staff supervisor, they can use some following functions:

* Manage ticket type
* Manage credit plan
* Get income report
* Create promotions

### Admin Requirement

Admin is the user who responsible for managing accounts for the whole system, they can use some following functions:

* Manage account

### Emulator Requirement

Emulator is the device which can interact with NFC card, it can use some following functions:

* Read & write NFC card
* Verify card

### Auto Handler Requirement

Auto Handler can use some following functions:

* + Suggest promotions
  + Send notification
  + Parse bus route

## System Requirement Specification



### External Interface Requirement

#### User Interface

* The user interface uses Vietnamese language in both web application and mobile application.
* The user interface displays best on 1366x768 resolutions on desktop, and 1080x1920 on mobile.

#### Hardware Interface

* Desktop:
  + RAM: 2GB
  + CPU: 2.5Ghz
* Android Smartphone:
  + RAM: 1GB
  + CPU: 1.7 Ghz
* IOS Smartphone:
  + RAM: 512MB
  + CPU: 1Ghz

#### Software Interface

* Web application: Works with Firefox (v30 or above), Google Chrome (v25 or later) or with any web browser that supports HTML5 & CSS3.
* Mobile application: Android operating system (v4.0 or later)

#### Communication Protocol

* Use HTTP 1.1 to communicate between the web browser and the web server.
* Use HTTP 1.1 to communicate between the mobile application and the web service.

### System Overview Use Case

#### Web Application



Figure 2 : <Use case> Web application overview

#### Mobile Application



Figure 3 : <Use case> Mobile application overview

### List of Use Case

#### Web Application

#### Unauthorized User

#### <Unauthorized User> Overview use case



Figure : <Unauthorized User> Overview use case

#### <Unauthorized User> Login



Figure : <Unauthorized User> Login

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS01** | | | |
| **Use Case No.** | GBTS01 | **Use Case Version** | 1.0 |
| **Use Case Name** | Login | | |
| **Author** | Doan Minh Duc | | |
| **Date** | September 18, 2016 | **Priority** | High |
| **Actor:**   * Unauthorized User   **Summary:**   * This use case allows unauthorized user to log into the system with a specific role   **Goal:**   * Authenticate user, redirect user to a specific view base on the role.   **Triggers:**   * Unauthorized User sends Login account command.   **Preconditions:**   * Valid phone number and password is inputted.   **Post Conditions:**   * **Success:** Unauthorized User is logged into the system as an Authorized User. * **Fail:** N/A   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 2 | Unauthorized User inputs information then send Login command.  [Exception 1] | Unauthorized user will login system with their specified role.  The system redirects to the role’s view.  [Alternative 1] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Cause | System Response | | 1 | Unauthorized user leaves phone number and password field empty | System display an error message. |   **Exception:**  [Exception 1]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Unauthorized user inputs wrong phone number and password | System displays an error message. |   **Relationships: N/A**  **Business Rules:**   * System authenticate user by checking the phone number and password. * User enter password in the hidden text field and password must be encrypted before sending to server. * After logged in to the system, actor will be redirect to a specific view: * If the role is “Hành khách”, the system will display Passenger view. * If the role is “Quản lý”, the system will display Bus Manager view. * If the role is “Nhân viên”, the system will display Bus Manager view. * If the role is “Quản trị”, the system will display Administrator view. | | | |

Table : <Unauthorized User> Login

#### <Unauthorized User> Activate account



Figure : <Unauthorized User> Activate account

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS02** | | | |
| **Use Case No.** | GBTS02 | **Use Case Version** | 1.0 |
| **Use Case Name** | Activate account | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Unauthorized User   **Summary:**   * This use case allows Unauthorized User to activate a new account.   **Goal:**   * Unauthorized User can activate a new account with an NFC card to become a Passenger.   **Triggers:**   * Unauthorized User sends “Activate account” command.   **Preconditions:**   * Actor logged in system with role “Unauthorized User”. * Actor has a NFC card which isn’t activated yet.   **Post Conditions:**   * **Success:** New account is created. * **Fail:** Send error SMS.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Unauthorized User sends “Activate account” command by sending an SMS with their NFC card id to the system. | System gets and verifies the sender’s phone number and card id from the SMS.  System creates a new account with the phone number and maps the NFC card which has card id from SMS with this account.  System sends a SMS contains account login detail back to user’s phone number.  [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**  [Exception 1,2]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Unauthorized User sends SMS with wrong format. | System sends an error back to user’s phone number: “Tin nhan sai cu phap, vui long kiem tra lai.” |   **Relationships:** N/A  **Business Rules:**   * New account will be created with input information and its status is “True”. * New account role is Passenger. * After activating account successful, user can login to the system with account login detail. | | | |

Table : <Unauthorized User> Activate account

#### Authorized User

#### < Authorized User> Overview use case



Figure : < Authorized User> Overview use case

#### < Authorized User> Edit profile



Figure : < Authorized User> Overview use case

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS03** | | | |
| **Use Case No.** | GBTS03 | **Use Case Version** | 1.0 |
| **Use Case Name** | Edit profile | | |
| **Author** | Doan Minh Duc | | |
| **Date** | September 18, 2016 | **Priority** | Low |
| **Actor:**   * Authorized User   **Summary:**   * This use case allows authorized users to edit their personal information.   **Goal:**   * Authorized user’s personal information is updated when they want to change their password or full name.   **Triggers:**   * Authorized User sends Edit profile command.   **Preconditions:**   * User must have logged in.   **Post Conditions:**   * **Success:** Authorized user’s personal information is updated in the database. * **Fail:** Error message is displayed.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Authorized User sends Edit profile command.  [Alternative 1] | System list out information of account in system and components:   * “Số điện thoại”: label * “Họ tên”: free text input, length 6-50 * “Password:: free password input, length 6-50 * Update command. | | 2 | Authorized User updates information. |  | | 3 | Authorized User sends Update command. | System validates the input then updates the account’ profile.  System displays a successful message: “Cập nhật thành công”  [Exeption 1] |   **Alternative Scenario: N/A**  **Exception:**   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Authorized User input password field with wrong format. | System displays error message: “Password từ 6-50 ký tự” |   **Relationships: N/A**  **Business Rules:**   * User update account profile in case of changing full name or password * Password must be encrypted before saving to the system. * User cannot update phone number. | | | |

Table : < Authorized User> Overview use case

#### < Authorized User> Log out



Figure : < Authorized User> Log out

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS04** | | | |
| **Use Case No.** | GBTS04 | **Use Case Version** | 1.0 |
| **Use Case Name** | Logout | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Authorized User   **Summary:**   * This use case allows Authorized User to logout.   **Goal:**   * Authorized User can logout of the system.   **Triggers:**   * Authorized User sends “Logout” command.   **Preconditions:**   * Actor logged in system with role “Authorized User”.   **Post Conditions:**   * **Success:** Authorized User is logged out. * **Fail:** N/A   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Authorized User sends “Logout” command. | System clears the current session of the user then redirects to home page. |   **Alternative Scenario:** N/A  **Exceptions:** N/A  **Relationships:** N/A  **Business Rules:**   * After logging out of the system, user is no longer has permission to access any authorized function of the system. | | | |

Table : < Authorized User> Log out

#### Passenger

#### < Passenger> Overview use case



Figure : < Passenger> Overview use case

#### < Passenger> Get NFC card



Figure : < Passenger> Get NFC card

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS05** | | | |
| **Use Case No.** | GBTS05 | **Use Case Version** | 1.0 |
| **Use Case Name** | Get NFC card | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Passenger   **Summary:**   * This use case allows Passenger to get their NFC cards list.   **Goal:**   * The passenger can view all their NFC cards and the information such as card id, credit remaining of a specific card.   **Triggers:**   * Passenger sends “Get NFC cards” command.   **Preconditions:**   * Actor logged in system with role “Passenger”. * Passenger has at least one NFC card in the system.   **Post Conditions:**   * **Success:** The NFC card list is show. * **Fail:** N/A   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Passenger sends “Get NFC cards” command. | System gets NFC card list which belong to current logged account then display “Card list” view, each card has following information:  + “Mã thẻ”: label  + “Tên thẻ”: free text input, length 3-50, required  + “Ngày đăng kí”: label  + “Số dư”: label  + “Trạng thái”: label  + “Add credit” command.  [Alternative 1] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Cause | System Response | | 1 | Passenger hs no card on the system | System shows a message "Bạn chưa có thẻ nào trên hệ thống." |   **Exceptions:** N/A  **Relationships:** Add credit   * Extension point: Add credit * Condition: Passenger selects a NFC card in card list and sends “Add credit” command.   **Business Rules:**   * Card status is one of the following status: “Đã kích hoạt”, “Tạm khóa”, “Chưa kích hoạt” * Cards with status “Đã kích hoạt” or “Tạm khóa” will be showed to Passenger. | | | |

Table : < Passenger> Get NFC card

#### < Passenger> Add credit



Figure : < Passenger> Add credit

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS06** | | | |
| **Use Case No.** | GBTS06 | **Use Case Version** | 1.0 |
| **Use Case Name** | Add credit | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Passenger   **Summary:**   * This use case allows Passenger to add more credit to their NFC card.   **Goal:**   * Passenger can add more credit to their specific NFC card for using this card to buy ticket when traveling by bus.   **Triggers:**   * Passenger sends “Add credit” command of one card on their NFC card list.   **Preconditions:**   * Actor logged in system with role “Passenger”. * Passenger has at least one NFC card in the system. * The NFC card which passenger wants to add credit must have status “Đã Kích Hoạt”   **Post Conditions:**   * **Success:** Credits is added to corresponding card balance. * **Fail:** Show an error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Passenger sends “Add credit” command of one card on their NFC card list. | System shows “Add credit” view with following information:   * “Gói nạp tiền”: select one of the options such as “50.000đ”, “100.000đ”, etc. based on Credit plans created by Manager. * “Checkout” command. * “Cancel” command. | | 2 | Passenger selects one option.  [Alternative 1] |  | | 3 | Passenger sends “Checkout” command. | System redirects to Paypal payment gateway. | | 4 | Pssenger processes the PayPal payment. | If the payment is succeed: Credits will be added to corresponding card balance. System redirects to “Card list” view and display successful message: “Thanh toán thành công!”  [Exception 1] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Passenger sends cancel command | System returns to “Card list” view. |   **Exceptions:**  [Exception 1]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Payment failed | System returns to “Card list” view and displays error message: “Thanh toán không thành công!” |   **Relationships:** Get NFC cards   * Extension point: Add credit * Condition: Passenger selects a NFC card in card list and sends “Add credit” command.   **Business Rules:**   * Credit in the system mean the card’s balance which will be used to buy ticket. * After payment successfully, credits will be added to corresponding card balance and payment transaction will be saved to database for tracking by Bus Manager. * Credit plans and its price are loaded from system. These plans are created and managed by Bus Manager. | | | |

Table : < Passenger> Add credit

#### < Passenger> Edit card name



Figure : < Passenger> Edit card name

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS07** | | | |
| **Use Case No.** | GBTS07 | **Use Case Version** | 1.0 |
| **Use Case Name** | Edit card name | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Passenger   **Summary:**   * This use case allows Passenger edit their NFC card name.   **Goal:**   * Passenger can update new name for their card which make them easy to identify each card in their card list.   **Triggers:**   * Passenger changing name of a card in card list.   **Preconditions:**   * Actor logged in system with role “Passenger”. * Passenger has at least one NFC card in the system.   **Post Conditions:**   * **Success:** New card name is updated. * **Fail:** Show an error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Passenger changing name of a card in card list. | System waits for user inputting. | | 2 | Passenger stops inputting. | System updates new name for corresponding card.  [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**  [Exception 1]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Passenger inputs card name with wrong format. | System displays error message: “Vui lòng nhập tên thẻ từ 3-50 ký tự ”. |   **Relationships:** Get NFC cards   * Extension point: Edit card name * Condition: Passenger edit card name of a card on card list.   **Business Rules:**   * New default card name when a new card is added to the system is “Thẻ {Card id}” * Card name will be used in outcome report for representing which card paid for ticket. | | | |

Table : < Passenger> Edit card name

#### < Passenger> Get outcome report



Figure : < Passenger> Get outcome report

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS08** | | | |
| **Use Case No.** | GBTS08 | **Use Case Version** | 1.0 |
| **Use Case Name** | Get outcome report | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Passenger   **Summary:**   * This use case allows Passenger get their outcome report.   **Goal:**   * Passenger can view how much they spend for bus in a specific date range and also the details list of bought tickets.   **Triggers:**   * Passenger sends “Get outcome report” command.   **Preconditions:**   * Actor logged in system with role “Passenger”.   **Post Conditions:**   * **Success:** Outcome report is showed. * **Fail:** Show error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Passenger sends “Get outcome report” command. | System shows “Get outcome report” view with following information:   * “Từ ngày”: date input, default date is 1st of current month, required. * “Đến ngày”: date input, default date is the current date, required. * “Get report” command. | | 2 | Passenger inputs date for both two field. |  | | 3 | Passenger sends “Get report” command. | System verifies input information. Get outcome report of current passenger based on input date range. Display report as a table, each row has following information:   * “Ngày giờ”: label * “Số tuyến”: label * “Thẻ thanh toán”: label * “Số tiền”: label   [Exception 1,2,3,4]  [Alternative 1] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Cause | System Response | | 1 | If there is no data to show. | System shows a message “Không có dữ liệu trong khoảng thời gian đã chọn”. |   **Exceptions:**  [Exception 1,2,3,4]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Passenger does not input required fields. | System notices that user need to input all required field.   * “Từ ngày”: System displays warning message “Vui lòng chọn ngày bắt đầu”. * “Đến ngày”: System displays warning message “Vui lòng chọn ngày kết thúc”. | | 2 | Passenger inputs start date greater than end date. | System displays error message: “Ngày bắt đầu phải nhỏ hơn ngày kết thúc.” | | 3 | Passenger inputs date range over 30 days. | System displays error message: “Khoảng thời gian không vượt quá 30 ngày.” | | 4 | Passenger inputs end date greater than current date. | System displays error message: “Ngày bắt đầu phải nhỏ hơn ngày kết thúc.” |   **Relationships:** N/A  **Business Rules:**   * Start date and end date format are “dd/mm/yyyy”. * End date must not be earlier than start date. * End date must not greater than current date. * Date range for getting report must be within 30 days. * System allows Passenger to search and sort report on all fields. | | | |

Table : < Passenger> Get outcome report

#### < Passenger> Find bus



Figure : < Passenger> Find bus

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS09** | | | |
| **Use Case No.** | GBTS09 | **Use Case Version** | 1.0 |
| **Use Case Name** | Find bus | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Passenger   **Summary:**   * This use case allows Passenger to find bus routes.   **Goal:**   * Passenger can find bus routes based on starting point and destination for getting instructions to get to the destination.   **Triggers:**   * Passenger sends “Find bus” command.   **Preconditions:**   * Actor logged in system with role “Passenger”.   **Post Conditions:**   * **Success:** Bus routes result list is showed. * **Fail:** N/A   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Passenger sends “Find bus” command. | System shows “Find bus” view with following information:   * “Điểm khởi hành”: free text input. * “Điểm đến”: free text input. * “Find” command. | | 2 | Passenger inputs information. |  | | 3 | Passenger sends “Find” command. | System verifies input information then finds bus routes. System displays routes list, each route has following information:   * “Số xe”: label * “Thời gian ước tính”: label   [Alternative 1] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Cause | System Response | | 1 | No route found. | If there is no route as the result, system shows a message "Không tìm thấy kết quả nào phù hợp". |   **Exceptions:** N/A  **Relationships:** Get route   * Condition: Passenger chooses a route in route result list. * Extension point: Get route   **Business Rules:**   * If Passenger doesn’t input starting point or destination, system will use the current location automatically. * System finds and display result based on starting point and destination, top 5 results will be displayed to Passenger. | | | |

Table : < Passenger> Find bus

#### < Passenger> Get route



Figure : < Passenger> Get route

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS10** | | | |
| **Use Case No.** | GBTS10 | **Use Case Version** | 1.0 |
| **Use Case Name** | Get route | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Passenger   **Summary:**   * This use case allows Passenger to get a bus route.   **Goal:**   * Passenger can view a bus route details and instruction for getting bus to get to the destination.   **Triggers:**   * Passenger sends “Get route” command of one route on bus route result list.   **Preconditions:**   * Actor logged in system with role “Passenger”. * The bus route result list has at least one route item.   **Post Conditions:**   * **Success:** Bus route detail is show. * **Fail:** N/A   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Passenger send “Get route” command of one route on bus route result list.  [Alternative 1] | System gets correspond route details then shows “Route details” view:   * Details instructions * Route preview on map. |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Passenger sends back command | System returns to bus route result list. |   **Exceptions:** N/A  **Relationships:** Find bus   * Condition: Passenger chooses a route in route result list. * Extension point: Get route   **Business Rules:**   * Route instruction will be display step by step to make sure it’s easy to follow. * Route instruction format:   {Estimated time} {Route Number List}  {Action 1}: {Destination1 or Route Number1}  {Action 2}: {Destination2 or Route Number2}  {Action 3}: {Destination3 or Route Number3} | | | |

Table : < Passenger> Get route

#### Staff

#### < Staff > Overview use case



Figure : < Staff > Overview use case

#### < Staff > Add card



Figure : < Staff > Add card

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS11** | | | |
| **Use Case No.** | GBTS11 | **Use Case Version** | 1.0 |
| **Use Case Name** | Add card | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Staff.   **Summary:**   * This use case allows Staff to add a new NFC card to the system.   **Goal:**   * Staff can add a new NFC card to the system to make this card available to use or activate by Passenger.   **Triggers:**   * Staff sends “Add card” command.   **Preconditions:**   * Actor logged in the system with role “Staff”.   **Post Conditions:**   * **Success:** New NFC card added to the system. * **Fail:** System displays error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Staff sends “Add card” command. | System displays “Add card” view with following information:   * “Mã thẻ”: free text input, length 6 – 250, required. * “Số dư”: number input, positive integer number from 0 to 10000000. * “Save” command. * “Cancel” command. | | 2 | Staff inputs information.  [Alternative 1] |  | | 3 | Staff sends “Sae” command. | System verifies input information, adds new card to the system then displays success message: “Thêm thẻ thành công”.  [Exception 1,2,3] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Staff sends cancel command. | System return to main view. |   **Exceptions:**  [Exception 1,2,3]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Staff does not input required fields. | System notices that user need to input all required field.   * “Mã thẻ”: System displays warning message “Vui lòng nhập mã thẻ”. | | 2 | Staff inputs some fields with wrong format. | System notices that user need to input all required field.   * “Mã thẻ”: System displays warning message “Vui lòng nhập mã thẻ từ 6-250 ký tự”. * “Số dư”: System displays warning message “Vui lòng nhập số dư từ 0 – 10.000.000”. | | 3 | Card ID is already existed in the system. | System displays warning message “Mã thẻ đã tồn tại trên hệ thống”. |   **Relationships: N/A**  **Business Rules:**   * New card will be added to the system with input information with status “Chưa kích hoạt”. * If no card balance is input. New card balance is 15000. * New card is not belonged to any passenger but is still valid for using to buy ticket, but not allow adding more credit. * Bus company publishes many card for selling to temporary Passenger or in case of forgetting card. | | | |

Table : < Staff > Add card

#### < Staff > Activate/Deactivate card



Figure : < Staff > Activate/Deactivate card

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS12** | | | |
| **Use Case No.** | GBTS12 | **Use Case Version** | 1.0 |
| **Use Case Name** | Activate / Deactivate card | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Staff.   **Summary:**   * This use case allows Staff to activate / deactivate NFC card in the system.   **Goal:**   * Staff can activate NFC card which will allow using this card to buy ticket. * Staff can deactivate NFC card which will lock this card from buying ticket.   **Triggers:**   * Staff sends “Activate/Deactivate” command of a card on card list.   **Preconditions:**   * Actor logged in the system with role “Staff”.   **Post Conditions:**   * **Success:** Target card status is changed. * **Fail:** N/A   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Staff sends “Activate/Deactivate” command of a card on card list | If selected card is currently new and not activated yet. System will do nothing and display message “Thẻ này chưa kích hoạt!”.  If selected card is currently activated. System will deactivate corresponding card and display message “Đã khóa thẻ”.  If selected card is currently deactivated. System will activate corresponding card and display message “Đã mở khóa thẻ”. |   **Alternative Scenario:** N/A  **Exceptions:** N/A  **Relationships:** Activate/Deactivate card   * Condition: Staff is editing a passenger, select a card and choose Activate/Deactivate card. * Extension point: Activate/Deactivate card.   **Business Rules:**   * System activate NFC card by changing card status to “Đã kích hoạt” which will allow using this card to buy ticket. * System deactivate NFC card by changing card status to “Tạm khóa” which will lock this card from using to buy ticket. * System cannot activate/deactivate new card with status “Chưa kích hoạt”. | | | |

Table : < Staff > Activate/Deactivate card

#### < Staff > Search passenger



Figure : < Staff > Search passenger

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS13** | | | |
| **Use Case No.** | GBTS13 | **Use Case Version** | 1.0 |
| **Use Case Name** | Search passenger | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Staff.   **Summary:**   * This use case allows Staff to search a passenger.   **Goal:**   * Staff can get passenger list match input phone number and view the information of a specific passenger.   **Triggers:**   * Staff changes content of the search text input.   **Preconditions:**   * Actor logged in the system with role “Staff”. * There is at least one passenger in the system with status “True”.   **Post Conditions:**   * **Success:** Passenger list match searching criteria is showed. * **Fail:** N/A.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Staff inputs phone number to search text input field. | System loads the search results each time the search query changed. Information for each result:   * “Số điện thoại”: label * “Họ và tên: label * “Edit passenger” command.   [Alternative 1] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Cause | System Response | | 1 | There is no passenger match searching criteria. | System shows message: “Không tìm thấy khách hàng nào.” |   **Exceptions: N/A**  **Relationships: N/A**  **Business Rules:**   * Each passenger has a unique phone number. * Any passengers with status “False” will be ignore from searching process and will not be display in search result. | | | |

Table : < Staff > Search passenger

#### < Staff > Edit passenger



Figure : < Staff > Edit passenger

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS14** | | | |
| **Use Case No.** | GBTS14 | **Use Case Version** | 1.0 |
| **Use Case Name** | Edit passenger | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Staff.   **Summary:**   * This use case allows Staff to edit a passenger.   **Goal:**   * Staff can update a passenger details and activate / deactivate their card in the system.   **Triggers:**   * Staff sends “Edit passenger” command of a passenger on passenger list.   **Preconditions:**   * Actor logged in the system with role “Staff”.   **Post Conditions:**   * **Success:** Passenger’s detail is updated to the system. * **Fail:** System displays error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Staff sends “Edit passenger” command of a passenger on passenger list. | System displays “Edit passenger” view with following information:   * “Số điện thoại”: label, read-only. * “Họ tên”: free text input, length 3 – 80, required. * NFC card list, each card has following information:   + “Mã thẻ”: label   + “Số dư”: label   + “Trạng thái”: select one of the options such as “Đã kích hoạt”, “Tạm khóa”.   + “Activate/Deactivate” command * “Save” command. * “Cancel” command. | | 2 | Staff edits information.  [Alternative 1,2] |  | | 3 | Staff sends “Save” command. | System verifies input information. System updates passenger details to the system then displays success message: “Cập nhật thông tin khách hàng thành công”.  [Exception 1,2] |   **Alternative Scenario:**  [Alternative 1,2]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Staff sends cancel command. | System returns to main view. | | 2 | Staff sends “Activate/Deactivate” command of a NFC card on card list. | If selected card is currently activated. System will deactivate corresponding card and display message “Đã khóa thẻ”.  If selected card is currently deactivated. System will activate corresponding card and display message “Đã mở khóa thẻ”. |   **Exceptions:**  [Exception 1,2]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Staff does not input required fields. | System notices that user need to input all required field.   * “Họ tên”: System displays warning message “Vui lòng nhập họ tên”. | | 2 | Staff inputs some fields with wrong format. | System notices that user need to input again.   * “Họ tên”: System displays warning message “Vui lòng nhập họ tên từ 3-80 ký tự”. |   **Relationships:** Activate/Deactivate card   * Condition: Staff is editing a passenger, select a card and choose Activate/Deactivate card. * Extension point: Activate/Deactivate card   **Business Rules:**   * Passenger details will be updated to the system with input information. Passenger status won’t change. * Each passenger has a unique phone number. The system does not allow Staff to edit phone number. * System activate NFC card by changing card status to “Đã kích hoạt”. * System deactivate NFC card by changing card status to “Tạm khóa”. | | | |

Table : < Staff > Edit passenger

#### Manager

#### < Manager > Overview use case



Figure : < Manager > Overview use case

#### < Manager > Add ticket type



Figure : < Manager > Add ticket type

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS15** | | | |
| **Use Case No.** | GBTS15 | **Use Case Version** | 1.0 |
| **Use Case Name** | Add ticket type | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Manager.   **Summary:**   * This use case allows Manager to add a ticket type.   **Goal:**   * Manager can create and add a ticket type to the system with specific ticket price that is suitable for correspond route distance.   **Triggers:**   * Manager sends “Add ticket type” command.   **Preconditions:**   * Actor logged in the system with role “Manager”.   **Post Conditions:**   * **Success:** New ticket type is added to the system. * **Fail:** System displays error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends “Add ticket type” command. | System displays “Add ticket type” view with following information:   * “Loại vé”: free text input, length 6-250, required. * “Mô tả”: free text area, required. * “Giá vé”: number input, positive integer number from 500 to 100000, required. * “Save” command. * “Cancel” command. | | 2 | Manager inputs information.  [Alternative 1] |  | | 3 | Manager sends “Save” command. | System verifies input information, adds new ticket type to the system then displays success message: “Thêm loại vé thành công”.  [Exception 1,2,3] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends cancel command. | System return to main view. |   **Exceptions:**  [Exception 1,2,3]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Manager does not input required fields. | System notices that user need to input all required field.   * “Tên loại vé”: System displays warning message “Vui lòng nhập tên loại vé”. * “Mô tả”: System displays warning message “Vui lòng nhập mô tả”. * “Giá vé”: System displays warning message “Vui lòng nhập giá vé”. | | 2 | Manager inputs some fields with wrong format. | System notices that user need to input again.   * “Tên loại vé”: System displays warning message “Vui lòng nhập tên loại vé từ 6-250 ký tự”. * “Giá vé”: System displays warning message “Vui lòng nhập giá vé từ 500-100000”. | | 3 | Ticket type name is already existed in the system. | System displays warning message “Tên loại vé không được trùng”. |   **Relationships: N/A**  **Business Rules:**   * New ticket type will be added to the system with input information with status “True”. * Ticket type and its price depend on route distance and will be specify by company. * Each emulator on bus will be configured to a corresponding ticket type. * Passenger pays ticket price according to the ticket type of the bus they use. * Ticket type name is unique to make sure no ticket type is duplicated. | | | |

Table : < Manager > Add ticket type

#### < Manager > Edit ticket type



Figure : < Manager > Edit ticket type

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS16** | | | |
| **Use Case No.** | GBTS16 | **Use Case Version** | 1.0 |
| **Use Case Name** | Edit ticket type | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Manager.   **Summary:**   * This use case allows Manager to edit a ticket type in the system.   **Goal:**   * Manager can update a ticket type details in the system for adapting the ticket price change.   **Triggers:**   * Manager sends “Edit ticket type” command of one ticket type on ticket type list.   **Preconditions:**   * Actor logged in the system with role “Manager”. * There is at least one ticket type in the system.   **Post Conditions:**   * **Success:** Ticket type detail is updated to the system. * **Fail:** System displays error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends “Edit ticket type” command of one ticket type on ticket type list. | System displays “Edit ticket type” view and loads bus detail to a form with following information:   * “Loại vé”: free text input, length 6-250, required. * “Mô tả”: free text area, required. * “Giá vé”: number input, positive integer number from 500 to 100000, required. * “Save” command. * “Cancel” command. | | 2 | Manager edits information.  [Alternative 1] |  | | 3 | Manager sends “Save” command. | System verifies input information. Update ticket type detail to the system then displays success message: “Sửa thông tin loại vé thành công”.  [Exception 1,2,3] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends cancel command. | System return to main view. |   **Exceptions:**  [Exception 1,2,3]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Manager does not input required fields. | System notices that user need to input all required field.   * “Tên loại vé”: System displays warning message “Vui lòng nhập tên loại vé”. * “Mô tả”: System displays warning message “Vui lòng nhập mô tả”. * “Giá vé”: System displays warning message “Vui lòng nhập giá vé”. | | 2 | Manager inputs some fields with wrong format. | System notices that user need to input again.   * “Tên loại vé”: System displays warning message “Vui lòng nhập tên loại vé từ 6-250 ký tự”. * “Giá vé”: System displays warning message “Vui lòng nhập giá vé từ 500-100000”. | | 3 | Ticket type name is already existed in the system. | System displays warning message “Tên loại vé không được trùng”. |   **Relationships: N/A**  **Business Rules:**   * Ticket type detail will be updated to the system with input information. * Ticket type and its price depend on route distance and will be specify by company. * Each emulator on bus will be configured to a corresponding ticket type. * Passenger pays ticket price according to the ticket type of the bus they use. * Ticket type name is unique to make sure no ticket type is duplicated. | | | |

Table : < Manager > Edit ticket type

#### < Manager > Delete ticket type



Figure : < Manager > Delete ticket type

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS17** | | | |
| **Use Case No.** | GBTS17 | **Use Case Version** | 1.0 |
| **Use Case Name** | Delete ticket type | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Manager.   **Summary:**   * This use case allows Manager to delete a ticket type from the system.   **Goal:**   * Manager can delete a ticket type from the system.   **Triggers:**   * Manager sends “Delete ticket type” command of one ticket type on ticket type list.   **Preconditions:**   * Actor logged in the system with role “Manager”. * There is at least one ticket type in the system. * The target ticket type has status “True”   **Post Conditions:**   * **Success:** Ticket type is deleted from the system. * **Fail:** System displays error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends “Delete ticket type” command of one ticket type on ticket type list. | System displays confirmation message: “Bạn có chắc chắn muốn xóa?” | | 2 | Manager sends “Yes” command.  [Alternative 1] | System deletes target ticket type from the system and displays success message: “Xóa thành công”; |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends cancel command. | System return to main view. |   **Exceptions: N/A**  **Relationships: N/A**  **Business Rules:**   * The target ticket type must have status “True”. * If target ticket type has not been used yet. System delete this ticket type completely, otherwise system set its status to “False”. | | | |

Table : < Manager > Delete ticket type

#### < Manager > Add credit plan



Figure : < Manager > Add credit plan

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS18** | | | |
| **Use Case No.** | GBTS18 | **Use Case Version** | 1.0 |
| **Use Case Name** | Add plan | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Manager.   **Summary:**   * This use case allows Manager to add a new credit plan.   **Goal:**   * Manager can create and add a new credit plan to the system. Passenger can add credit to their card by buying these credit plans.   **Triggers:**   * Manager sends “Add plan” command.   **Preconditions:**   * Actor logged in the system with role “Manager”.   **Post Conditions:**   * **Success:** New credit plan is added to the system. * **Fail:** System displays error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends “Add plan” command. | System displays “Add plan” view with following information:   * “Tên gói”: free text input, length 3 – 250, required. * “Mô tả”: free text area, optional. * “Giá gói”: number input, positive integer number from 50000 to 10000000, required. * “Save” command. * “Cancel” command. | | 2 | Manager inputs information.  [Alternative 1] |  | | 3 | Manager sends “Save” command. | System verifies input information, adds new plan to the system then displays success message: “Thêm gói thành công”.  [Exception 1,2,3] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends cancel command. | System return to main view. |   **Exceptions:**  [Exception 1,2,3]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Manager does not input required fields. | System notices that user need to input all required field.   * “Tên gói”: System displays warning message “Vui lòng nhập tên gói”. * “Giá gói”: System displays warning message “Vui lòng nhập giá gói”. | | 2 | Manager inputs some fields with wrong format | System notices that user need to input all required field.   * “Tên gói”: System displays warning message “Vui lòng nhập tên gói từ 3-250 ký tự”. * “Giá gói”: System displays warning message “Vui lòng nhập giá gói từ 50.000-10.000.000”. | | 3 | Credit plan name is already existed in the system. | System displays warning message “Tên gói không được trùng, vui lòng chọn tên gói khác.”. |   **Relationships: N/A**  **Business Rules:**   * New credit plan will be added to the system with input information with status “True” and will available to buy when Passenger want to add credit to their card. * Credit plan name is unique to make sure no plan is duplicated. | | | |

Table : < Manager > Add credit plan

#### < Manager > Edit credit plan



Figure : < Manager > Edit credit plan

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS19** | | | |
| **Use Case No.** | GBTS19 | **Use Case Version** | 1.0 |
| **Use Case Name** | Edit plan | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Manager.   **Summary:**   * This use case allows Manager to edit a credit plan.   **Goal:**   * Manager can update a credit plan details in the system for adapting price change.   **Triggers:**   * Manager sends “Edit plan” command of one plan on plan list.   **Preconditions:**   * Actor logged in the system with role “Manager”. * There is at least one credit plan in the system with status “True”   **Post Conditions:**   * **Success:** Credit plan details updated to the system. * **Fail:** System displays error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends “Edit plan” command of one plan on plan list. | System displays “Edit plan” view and loads plan detail to a form with following information:   * “Tên gói”: free text input, length 3 – 250, required. * “Mô tả”: free text area, optional. * “Giá gói”: number input, positive integer number from 50000 to 10000000, required. * “Save” command. * “Cancel” command. | | 2 | Manager edits information.  [Alternative ] |  | | 3 | Manager sends “Save” command. | System verifies input information, updates credit plan details then displays success message: “Sửa thông tin gói thành công”.  [Exception 1,2,3] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends cancel command. | System returns to main view. |   **Exceptions:**  [Exception 1,2,3]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Manager does not input required fields. | System notices that user need to input all required field.   * “Tên gói”: System displays warning message “Vui lòng nhập tên gói”. * “Giá gói”: System displays warning message “Vui lòng nhập giá gói”. | | 2 | Manager inputs some fields with wrong format | System notices that user need to input all required field.   * “Tên gói”: System displays warning message “Vui lòng nhập tên gói từ 3-250 ký tự”. * “Giá gói”: System displays warning message “Vui lòng nhập giá gói từ 50.000-10.000.000”. | | 3 | Credit plan name is already existed in the system. | System displays warning message “Tên gói không được trùng, vui lòng chọn tên gói khác.”. |   **Relationships: N/A**  **Business Rules:**   * New credit plan detail will be updated to the system with input information. No change on plan status. * Credit plan name is unique to make sure no plan is duplicated. | | | |

Table : < Manager > Edit credit plan

#### < Manager > Delete credit plan



Figure : < Manager > Delete credit plan

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS20** | | | |
| **Use Case No.** | GBTS20 | **Use Case Version** | 1.0 |
| **Use Case Name** | Delete plan | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Manager.   **Summary:**   * This use case allows Manager to delete a credit plan.   **Goal:**   * Manager can delete a credit plan from the system to make it unavailable to buy in any situation.   **Triggers:**   * Manager sends “Delete plan” command of one plan on plan list.   **Preconditions:**   * Actor logged in the system with role “Manager”. * There is at least one credit plan in the system with status “True”   **Post Conditions:**   * **Success:** Credit plan is deleted from the system. * **Fail:** System displays error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends “Delete plan” command of one plan on plan list. | System displays confirmation message: “Bạn có chắc chắn muốn xóa?” | | 2 | Manager sends “Yes” command.  [Alternative 1] | System deletes target plan from the system and displays success message: “Xóa thành công”; |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends cancel command. | System return to main view. |   **Exceptions: N/A**  **Relationships: N/A**  **Business Rules:**   * Plans which have status “False” will be unavailable for being bought by Passenger. * If a plan has not been related to any ticket, system delete this plan completely, otherwise, system sets its status to “False”. | | | |

Table : < Manager > Delete credit plan

#### < Manager > Get income report



Figure : < Manager > Get income report

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS21** | | | |
| **Use Case No.** | GBTS21 | **Use Case Version** | 1.0 |
| **Use Case Name** | Get income report | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Manager   **Summary:**   * This use case allows Manager can get outcome report.   **Goal:**   * Manager can view total income from selling ticket in a specific date range and also the details list of bought tickets.   **Triggers:**   * Manager sends “Get income report” command.   **Preconditions:**   * Actor logged in system with role “Manager”.   **Post Conditions:**   * **Success:** Income report is showed. * **Fail:** Show error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends “Get income report” command. | System shows “Get income report” view with following information:   * “Từ ngày”: date input, default date is 1st of current month, required. * “Đến ngày”: date input, default date is the current date, required. * “Get report” command. | | 2 | Manager inputs date for both two field. |  | | 3 | Manager sends “Get report” command. | System verifies input information, gets income report based on input date range. System displays report as a table, each row has following information:   * “Ngày giờ”: label * “Thẻ thanh toán”: label * “Khách hàng”: label * “Số tiền”: label   [Exception 1,2,3,4]  [Alternative 1] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Cause | Syste Response | | 1 | If there is no data to show. | System shows a message “Không có dữ liệu trong khoảng thời gian đã chọn”. |   **Exceptions:**  [Exception 1]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Manager does not input required fields. | System notices that user need to input all required field.   * “Từ ngày”: System displays warning message “Vui lòng chọn ngày bắt đầu”. * “Đến ngày”: System displays warning message “Vui lòng chọn ngày kết thúc”. | | 2 | Manager inputs start date greater than end date. | System displays error message: “Ngày bắt đầu phải nhỏ hơn ngày kết thúc.” | | 3 | Manager inputs date range over 30 days. | System displays error message: “Khoảng thời gian không vượt quá 30 ngày.” | | 4 | Manager inputs end date greater than current date. | System displays error message: “Ngày bắt đầu phải nhỏ hơn ngày kết thúc.” |   **Relationships:** N/A  **Business Rules:**   * Start date and end date format are “dd/mm/yyyy”. * End date must not be earlier than start date. * Total income would be calculated from all bought tickets match input date range. * End date must not greater than current date. * Date range for getting report must be within 30 days. * System allows Manager to search and sort report on all fields. | | | |

Table : < Manager > Get income report

#### < Manager > Create promotion



Figure : < Manager > Create promotion

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS22** | | | |
| **Use Case No.** | GBTS22 | **Use Case Version** | 1.0 |
| **Use Case Name** | Create promotions | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Manager   **Summary:**   * This use case allows Manager to create promotion and offer for suggesting Passenger.   **Goal:**   * Manager can create promotion in the system. * Passenger will receive latest promotion from the system when the Auto Handler sends it to them.   **Triggers:**   * Manager sends “Create promotions” command.   **Preconditions:**   * Actor logged in system with role “Manager”.   **Post Conditions:**   * **Success:** New promotion is added to the system. * **Fail:** Show error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Manager sends “Create promotion” command. | System shows “Create promotion ” view with following information:   * “Tên quảng cáo”: free text input, length 6-250, required. * “Nội dung”: html input area, required. * “Save” command. | | 2 | Manager inputs information. |  | | 3 | Manager sends “Save” command. | System verifies input information. Create new promotion with input information and add to system.  [Exception 1,2] |   **Alternative Scenario:** N/A  **Exceptions:**  [Exception 1,2]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Manager does not input required fields. | System notices that user need to input all required field.   * “Tên quảng cáo”: System displays warning message “Vui lòng nhập quảng cáo”. * “Nội dung”: System displays warning message “Vui lòng nhập nội dung”. | | 2 | Manager inputs some fields with wrong format | System notices that user need to input all required field.   * “Tên quảng cáo”: System displays warning message “Vui lòng nhập tên quảng cáo từ 6-250 ký tự”. |   **Relationships:** N/A  **Business Rules:**   * New promotion will be created with input information and its status is “True”. * After Auto Handler sends promotion successfully, the status will be change to “False”. | | | |

Table : < Manager > Create promotion

#### Admin

#### < Admin> Overview use case



Figure : < Admin> Overview use case

#### < Admin> Search account



Figure : < Admin> Search account

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS23** | | | |
| **Use Case No.** | GBTS23 | **Use Case Version** | 1.1 |
| **Use Case Name** | Search account | | |
| **Author** | Doan Minh Duc | | |
| **Date** | September 13, 2016 | **Priority** | High |
| **Actor:**   * Administrator.   **Summary:**   * This use case allows admin to search for accounts.   **Goal:**   * Admin can quickly navigate and view the information of accounts by phone number.   **Triggers:**   * Admin sends Search command.   **Preconditions:**   * Actor logged in the system with role “Administrator”.   **Post Conditions:**   * **Success:** System shows the result. * **Fail:** N/A   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Admin inputs the phone number then sends Search command. | System displays matched account in a table with these following information for each account:  +“Số điện thoại”: label  +“Vai trò”: label  +”Họ tên”: label  +”Trạng thái”: label  [Alternative 1] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Cause | System Response | | 1 | Admin input a none-existed phone number | System shows no results matched. |   **Exceptions: N/A**  **Relationships: N/A**  **Business Rules:**   * Each account has a unique phone number. * System display top 10 account on each page. | | | |

Table : < Admin> Search account

#### < Admin> Add account

###### 

Figure : < Admin> Add account

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS24** | | | |
| **Use Case No.** | GBTS24 | **Use Case Version** | 1.1 |
| **Use Case Name** | Add account | | |
| **Author** | Doan Minh Duc | | |
| **Date** | September 13, 2016 | **Priority** | High |
| **Actor:**   * Administrator.   **Summary:**   * This use case allows admin to create an account in the system.   **Goal:**   * Admin can create new account with specific role such as Admin, Staff, Manager or Passenger.   **Triggers:**   * Admin sends creating account command.   **Preconditions:**   * User logged in the system with the role “Administrator”.   **Post Conditions:**   * **Success:** New account is inserted into the system. * **Fail:** System displays appropriate error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Admin sends creating account command. | System list information of account in system and components:   * “Số điện thoại”: number input, required, length 10-15 * “Vai trò”: select one of the options such as “Quản trị”, “Quản lý”, “Hành khách”, “Nhân viên” ,required. * “Họ tên”: free text input, length 3-80. * Register command. * Cancel command. | | 2 | Admin fills in information for each account.  [Alternative 1, 2] | System validates input information. | | 3 | Admin sends Register command. | System displays a successful message: “….”  [Exception 2] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | 1 | Admin clicks on Cancel button to cancel the register process. | System redirects to admin’s main page. |   [Alternative 2]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Admin inputs invalid data. | System displays an error message and asks admin to fill the form again. |   **Exception:**  [Exception 2]   |  |  |  | | --- | --- | --- | | Step | Cause | System Response | | 1 | Admin inputs an existed phone number. | System displays an error message “Số điện thoại đã tồn tại trong hệ thống”. |   **Relationships: N/A**  **Business Rules:**   * Phone number is unique on each account. * “Vai trò” is the account’s role with 4 options, “Admin”, “Quản lý”,”Nhân viên”, “Hành khách”. “Admin” will act as an Administrator role in the system. “Quản lý” will act as Manager in the system. “Nhân viên” will act as a Staff role in the system. “Hành khách” will act as a Passenger role in the system. * New account will be created with the status “Đang hoạt động”. * The auto-generated password will be sent to registered phone number. | | | |

Table : < Admin> Add account

#### < Admin> Edit account



Figure : < Admin> Edit account

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS25** | | | |
| **Use Case No.** | GBTS25 | **Use Case Version** | 1.1 |
| **Use Case Name** | Edit account | | |
| **Author** | Doan Minh Duc | | |
| **Date** | September 13, 2016 | **Priority** | High |
| **Actor:**   * Administrator.   **Summary:**   * This use case allows admin to edit an account information.   **Goal:**   * The information of an account is updated in the system.   **Triggers:**   * Admin sends Edit account command.   **Preconditions:**   * User logged in the system with the role “Administrator”. * The account must be available in the database.   **Post Conditions:**   * **Success:** Anaccount’s information is updated in the database. * **Fail:** System displays appropriate error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Admin sends Edit account command. | System list out information of account in system and components:   * “Số điện thoại”: label * “Chức vụ”: select one of the options such as “Quản trị”, “Quản lý”, “Hành khách”, “Nhân viên” ,required. * “Trạng thái hoạt động”: select one of the options such as “Đang hoạt động” or “Đã khóa”. * “Họ tên”: free text input, length 3-80 * Update command. * Cancel command. | | 2 | Admin edits the information.  [Alternative 1] | System validates inputted information. | | 3 | Admin sends Update command | System updates the information of the account. System shows a successful message.  [Exception 2] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Admin clicks on Cancel button to cancel the update process. | System redirects to admin’s main page. |   **Exceptions: N/A**  **Relationships: N/A**  **Business Rules:**   * An account’s status can be “Đang hoạt động” or “Đã khóa”. “Đang hoạt động” means the account is activated, it can be used to access the system. “Đã khóa” means the account is disabled, it cannot be used to access the system. * “Vai trò” is the account’s role with 4 options, “Admin”, “Quản lý”,”Nhân viên”, “Hành khách”. “Admin” will act as an Administrator role in the system. “Quản lý” will act as Manager in the system. “Nhân viên” will act as a Staff role in the system. “Hành khách” will act as a Passenger role in the system. * Each account has a unique phone number. | | | |

Table : < Admin> Edit account

#### < Admin> Delete account

###### 

Figure : < Admin> Delete account

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS26** | | | |
| **Use Case No.** | GBTS26 | **Use Case Version** | 1.1 |
| **Use Case Name** | Delete account | | |
| **Author** | Doan Minh Duc | | |
| **Date** | September 14, 2016 | **Priority** | High |
| **Actor:**   * Administrator.   **Summary:**   * This use case allows admin to delete an account.   **Goal:**   * An account is deleted. A deleted account cannot access the system   **Triggers:**   * Admin sends Delete account command on a specific account   **Preconditions:**   * User logged in the system with the role “Administrator”. * The account must be available in the system.   **Post Conditions:**   * **Success:** Anaccount is deleted in the system. * **Fail:** System displays appropriate error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 2 | Admin sends Delete account command on a specific account.  [Alternative 1] | System displays a confirmation message.  - Confirm command  - Cancel command | | 3 | Admin sends Confirm command.  [Alternative 2] | System deletes the account then shows successful message.  [Exception 1] |   **Alternative Scenario:**  [Alternative 1]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Admin clicks on Cancel button to cancel the confirmation process. | System redirects to admin’s main page. |   [Alternative 2]   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Admin clicks on Cancel button to cancel the delete process. | System redirects to admin’s delete page. |   **Exceptions:**  [Exception 1]   |  |  |  | | --- | --- | --- | | Step | Cause | System Response | | 1 | Cannot found the account in the database | System displays appropriate error message. |   **Relationships: N/A**  **Business Rules:**   * The account is deleted by being flagged as deleted. * Account which is flagged as deleted won’t be showed in any circumstances. | | | |

Table : < Admin> Delete account

#### Auto Handler

#### < Auto Handler > Overview use case



Figure : < Auto Handler > Overview use case

#### < Auto Handler > Parse bus route



Figure : < Auto Handler > Parse bus route

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS27** | | | |
| **Use Case No.** | GBTS27 | **Use Case Version** | 1.0 |
| **Use Case Name** | Parse bus route | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Auto Handler   **Summary:**   * This use case allows Auto Handler to get newest bus route list.   **Goal:**   * Auto Handler can get newest bus route list for adapting changes of bus route in real life.   **Triggers:**   * The current time hit configured time.   **Preconditions:**   * Configured time has been set.   **Post Conditions:**   * **Success:** Newest bus route list is updated to the system. * **Fail:** Write error log.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Auto Handler checks the current time. If the current time hit configured time. Auto Handler sends “Parse bus route” command. | System parses and get newest route list and updates to database.  Write to log file.  [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**  [Exception 1]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Auto Handler is interrupted | No promotion will be sent. Error details will be tracked in a log file. |   **Relationships:** N/A  **Business Rules:**   * System will parse route list from <http://www.buyttphcm.com.vn/TTLT.aspx> * Sent log file structure:   File name: Promotions.log   |  |  |  |  | | --- | --- | --- | --- | | No | Time | Promotion Name | Result | |  |  |  |  | |  |  |  |  |  * Error log file structure:   File name: AutoHandler\_Error.log   |  |  |  |  | | --- | --- | --- | --- | | No | Time | Auto Handler Name | Error Details | |  |  |  |  | |  |  |  |  | | | | |

Table : < Auto Handler > Parse bus route

#### < Auto Handler > Suggest promotion



Figure : < Auto Handler > Suggest promotion

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS28** | | | |
| **Use Case No.** | GBTS28 | **Use Case Version** | 1.0 |
| **Use Case Name** | Suggest promotions | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Auto Handler   **Summary:**   * This use case allows Auto Handler to get latest promotions then suggest to Passenger.   **Goal:**   * Passenger will receive latest promotions and offers from system such as credit plans sale off, free ticket, etc.   **Triggers:**   * The current time hit configured time.   **Preconditions:**   * Configured time has been set. * There is at least one promotion with status “True”.   **Post Conditions:**   * **Success:** Passenger receives latest promotion and offer. * **Fail:** Write error log.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Auto Handler checks the current time. If the current time hit configured time. Auto Handler send “Suggest promotions” command. | System gets latest promotions and sends to all passengers. Change related promotion and offer status to “False”.  Write to log file.  [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**  [Exception 1]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Auto Handler is interrupted | No promotion will be sent. Error details will be tracked in a log file. |   **Relationships:** N/A  **Business Rules:**   * The promotion which will be sent must have status “True”. * After Auto Handler sends promotion & offer successfully, the status will be change to “False”. * If the current time doesn’t hit configured time or no promotion have status “True”, do nothing. * If the current time hit configured time. Auto Handler get latest promotion which have status “True” then send to passengers. * Promotion will be send from 7pm – 9pm for not harassing passengers. * Sent log file structure:   File name: Promotions.log   |  |  |  |  | | --- | --- | --- | --- | | No | Time | Promotion Name | Result | |  |  |  |  | |  |  |  |  |  * Error log file structure:   File name: AutoHandler\_Error.log   |  |  |  |  | | --- | --- | --- | --- | | No | Time | Auto Handler Name | Error Details | |  |  |  |  | |  |  |  |  | | | | |

Table : < Auto Handler > Suggest promotion

#### < Auto Handler > Send notification



Figure : < Auto Handler > Send notification

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS29** | | | |
| **Use Case No.** | GBTS29 | **Use Case Version** | 1.0 |
| **Use Case Name** | Send notification | | |
| **Author** | HoangDN | | |
| **Date** | 13/09/2016 | **Priority** | Normal |
| **Actor:**   * Auto Handler   **Summary:**   * This use case allows Auto Handler to notify Passenger.   **Goal:**   * Passenger will receive notifications from system when their card’s balance is running out.   **Triggers:**   * Auto Handler sends “Send notification” command.   **Preconditions:**   * Passenger has recently bought a ticket. * Passenger’s card balance is running out.   **Post Conditions:**   * **Success:** Passenger receives notification from system. * **Fail:** Write error log.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Auto Handler is waiting for message. If it get any message from system about one card’s balance is running out. Auto Handler sends “Send notification” command. | System sends notification to Passenger: “Thẻ {Card ID} của bạn sắp hết tiền, vui lòng nạp thêm tiền vào thẻ!”  Write to log file.  [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**  [Exception 1]   |  |  |  | | --- | --- | --- | | No | Cause | System Response | | 1 | Auto Handler is interrupted | No notification will be sent. Error details will be tracked in a log file. |   **Relationships:** N/A  **Business Rules:**   * Card’s balance is running out when the balance is less than 5.000đ * System notifies Passenger one time after they bought a ticket if their card’s balance is running out. * Sent log file structure:   File name: Notifications.log   |  |  |  |  | | --- | --- | --- | --- | | No | Time | Card ID | Result | |  |  |  |  | |  |  |  |  |  * Error log file structure:   File name: AutoHandler\_Error.log   |  |  |  |  | | --- | --- | --- | --- | | No | Time | Auto Handler Name | Error Details | |  |  |  |  | |  |  |  |  | | | | |

Table : < Auto Handler > Send notification

#### Mobile Application

#### Emulator

#### < Emulator > Overview use case



Figure : < Emulator > Overview use case

#### < Emulator > Write card

###### 

Figure : < Emulator > Write card

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS30** | | | |
| **Use Case No.** | GBTS30 | **Use Case Version** | 1.1 |
| **Use Case Name** | Write NFC card | | |
| **Author** | Doan Minh Duc | | |
| **Date** | September 13, 2016 | **Priority** | High |
| **Actor:**   * Emulator.   **Summary:**   * This use case allows emulator to insert new card into the system to use the system and to be managed.   **Goal:**   * New UID in inserted into the system, available for using or activating.   **Triggers:**   * Emulator send write card command.   **Preconditions:**   * Valid card.   **Post Conditions:**   * **Success:** Emulator displays a successful message. * **Fail:** Emulator displays an error message   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Emulator reads the card ID then send write card command | System checks the existence of the UID in the database  Systems insert the card ID into the system then display successful message along with an appropriate sound.  [Exception 1] |   **Alternative Scenario: N/A**  **Exceptions:**  [Exception 1]   |  |  |  | | --- | --- | --- | | Step | Cause | System Response | | 1 | Card ID is already existed in the system | System displays an error message along with an appropriate sound. |   **Relationships: N/A**  **Business Rules:**   * Card ID is unique on each card. * Card ID is inserted into the system with the default status “Chưa kích hoạt”. * Only written card can be used in the system. * Emulator’s screen turns green and plays a single beep sound to indicate a success. * Emulator’s screen turns red and plays a triple beep sound to indicate an error. | | | |

Table : < Emulator > Write card

#### < Emulator > Verify ticket

Figure : < Emulator > Verify ticket

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – GBTS31** | | | |
| **Use Case No.** | GBTS31 | **Use Case Version** | 1.1 |
| **Use Case Name** | Verify ticket | | |
| **Author** | Doan Minh Duc | | |
| **Date** | September 13, 2016 | **Priority** | High |
| **Actor:**   * Emulator.   **Summary:**   * This use case allows emulator to verify passenger’s card.   **Goal:**   * Verify card by checking the balance then decide to grant access or not.   **Triggers:**   * Passenger taps his/her NFC card on the emulator.   **Preconditions:**   * N/A   **Post Conditions:**   * **Success:** Emulator charges card’s holder for boarding. * **Fail:** Emulator display an error message.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | Step | Actor Action | System Response | | 1 | Emulator reads the UID of the card then send verify ticket command. | System checks the balance mapped with the UID.  +If the balance is equal or more than the cost fare of the line, the system will charge the card.  +If the balance is less than the cost fare of the line, the system will display an error message. |   **Alternative Scenario:** **N/A**  **Exceptions: N/A**  **Relationships: N/A**  **Business Rules:**   * Card ID is unique on each card. * If the passenger forgets his/her card, he/she can buy a single trip card on the bus. * Emulator’s screen turns green and plays a single beep sound indicated a passenger can pass. * Emulator’s screen turns red and plays a triple beep sound indicated a passenger cannot pass. * Auto Handler pushes a notification to remind passenger to top-up when the money left in the card is less than 5.000 VND. | | | |

Table : < Emulator > Verify ticket

## Software System Attribute



### Usability

* The Android application for emulator requires 10 minutes training for staff.
* The Android application for passenger will take 10-30 minutes to get used to the mobile system completely

### Reliability

* The number of sending notification failure is 1 time per 1000 notifications.
* Timer tasks run at configured time with 100% execution rate.

### Availability

* System is available 24 hours per day and 7 days per week.
* System should take at most 5 hours per month for backup or repairing.

### Security

* Privacy: Each role of user has a specific permission to interact with system.
* System requires SMS verification for all users.
* System always checks authorization and authenticated before doing anything.
* Only admin can grant permission to other roles.

### Maintenanability

* The system is divided into separated modules.
* The code is easy to maintain and upgrade.

### Portability

* The web application is running on Windows Server 2008 or above.
* Mobile application for passenger and emulator runs on Android API greater than 4.1.
* Providing easy installation.

### Performance

* Web appication handles the task within 10 seconds.
* System response time of SMS message depend on telecomunications infrastructurs and server.
* Emulator reads data from NFC card in less than 5 second within the distance between 0 centimeter and 1 centimeter in the condition with no obstacle.

## Conceptual Diagram





Figure : Conceptual Diagram

**Data Dictionary:**

|  |  |
| --- | --- |
| Entity Name | Description |
| User | Contains all properties about user. |
| Passenger | Contains all properties about passenger info. |
| Admin | Contains all properties about admin info. |
| Staff | Contains all properties about staff info. |
| Manager | Contains all properties about manager info. |
| NFC Card | Contains all properties about NFC card. |
| Ticket Type | Contains all properties about ticket type based on bus route. |
| Bus Route | Contains all properties about bus route in Ho Chi Minh City. |
| Ticket | Contains all properties about ticket. |
| Credit Plan | Contains all info about credit plan. |
| Payment Transaction | Contains all info about transaction when buying credit plan. |
| Promotions | Contains all info about promotion. |

Table : Conceptual Diagram Data Dictionary